NYSA REALTY  |  CORE

# CRM Test DEV208 — Line-by-Line Issue and Fix Review

UAT defect log · DEF-124 · DEF-125 · RR-015

| Version | 2.1.0-dev.208 | Status | Implemented and tested; not deployed |
| --- | --- | --- | --- |
| Target | CRM Test only | Production | Unchanged and not authorized |

| No. | Issue description | DEV208 fix | Evidence | CRM Test UAT check |
| --- | --- | --- | --- | --- |
| 1 | My Leave returned 500 for Sales Agent | Retained the governed leave route and corrected the surrounding access/runtime compatibility so the authenticated empty state loads normally. | Authenticated Sales Agent request: HTTP 200. | Open My Leave as a Sales Agent and confirm the screen and balance load. |
| 2 | Listing Executive dashboard showed the wrong workspace and a redundant Open Inventory action | The role now lands directly in the Inventory workspace; the duplicate launcher is removed. | UI/source regression passed. | Sign in as Listing Executive and inspect the first screen. |
| 3 | Marketing Compliance returned 500 | Removed the obsolete authorization helper and separated Admin configuration access from operational evidence access. | Authenticated Admin configuration request: HTTP 200. | Open configuration as Admin and operational records as a permitted business role. |
| 4 | Market Intelligence wording was unclear | Reworded the section as an optional DLD sales comparison with plain business labels. | UI/source regression passed. | Confirm that the comparison area is understandable to the business user. |
| 5 | Known pending task did not reliably appear | My Tasks now has an explicit assignee path independent of unrelated Lead scope, while other records remain scope-controlled. | Authenticated Manager task request: HTTP 200. | Confirm the known assigned pending task appears. |
| 6 | Controlled external evidence wording was over-regulatory | Replaced the user-facing language with Required transaction documents and plain step wording; the evidence control itself remains unchanged. | UI/source regression passed. | Review wording on the Opportunity/Deal screen. |
| 7 | Deal completion page did not clearly distinguish open and completed work | Renamed it Closure Steps and clarified returned, approved, Closed Won and Closed Lost states and authority. | Deal/domain regression passed. | Complete one synthetic closure workflow. |
| 8 | Booking text did not clearly connect to the accepted Offer | The booking amount now states that it comes from the exact accepted Offer revision; the seven-day reservation rule is retained. | Release 2 regression passed. | Reserve synthetic Inventory and inspect the wording. |
| 9 | Inventory reference missing from Proposal/Offer output | Proposal output now labels the governed Inventory reference; Offer output already retained it. | PDF/source regression passed. | Generate both documents and inspect the reference. |
| 10 | DEF-124: customer-contact action was hidden below an empty history area | Placed Record customer contact beside the qualification lock and moved conversation history below the existing governed interaction form. | UI/source regression passed. | Record one synthetic Customer contact and verify qualification remains governed. |
| 11 | DEF-125: Admin could not maintain official-document rules | Separated Admin configuration endpoints from operational evidence endpoints. Admin can maintain definitions/rules but cannot open operational evidence. | Authenticated Admin: configuration HTTP 200; operational evidence HTTP 403. | Draft, activate and retire a synthetic document rule. |
| 12 | Pale/white Opportunity and Deal blocks remained in the dark theme | Applied the common charcoal/navy surface treatment to panels, fields and state cards without reintroducing teal. | Theme/source regression passed. | Inspect representative Opportunity, Deal, Finance and Admin pages. |
| 13 | RR-015: no governed purchased Customer bulk import | Added a separate Customer-only workbook, preview and confirmation workflow. It creates or exactly links Customer Master records and creates no Lead. | Parser, domain and database integration passed. | Import synthetic email-only, phone-only, exact-match and conflict rows. |
| 14 | RR-015: no governed purchased Lead bulk import | Added a separate Lead-only workflow requiring an existing unambiguous Customer. Leads start New, Unassessed, unassigned and queued; optional preferences create a structured requirement version. | Parser, domain and database integration passed. | Import one basic and one enriched synthetic Lead. |
| 15 | RR-015: duplicate, idempotency and privacy controls | Added stable source-row idempotency, exact/ambiguous matching, private raw evidence, supplier/date/basis provenance, hash-bound confirmation, a batch register and reconciliation CSV. | Unit, migration and database integration passed. | Re-submit a committed source row and inspect the reconciliation register. |
| 16 | RR-015: importer authority must be configurable | Admin may authorize one eligible Manager or Managing Director. No permission is seeded from a display role and the uploader is never auto-assigned a Lead. | Authenticated request is HTTP 403 before explicit authorization and HTTP 200 after authorization. | Authorize the UAT importer, test, and revoke afterward if appropriate. |

# Verification and release boundary

Complete repository regression: 1,522 tests; 1,444 passed; 78 intentionally skipped; 0 failed.

Migration 127 and the purchased-data import contract passed against the dedicated synthetic local PostgreSQL fixture.

The DEV208 archive preserves all 126 historical migrations byte-for-byte and adds only migration 127.

No automatic importer authorization or user-role reassignment is included.

CRM Test deployment requires explicit confirmation. Production and the R2 clone are not targeted.

# Required end-to-end human sequence after an approved CRM Test deployment

Document rule → Deal evidence → Closure → Invoice → Receipt → payout calculation → MD batch approval → Accountant batch payment